# Medical Agent: Problem Framing Canvas

## Context

A diagnostics chain with 6 centres handles blood tests, imaging, and health packages. A 9-person call centre receives about 900 calls daily. The CMO wants a WhatsApp bot before flu season.

## Framed Problem Statement

Today, patients contact the call centre for report status, pricing, centre timings, and report-access support, generating approximately 900 calls per day. This overloads the call centre and delays responses to routine enquiries.

We believe that a compliant WhatsApp chatbot for report status, timings, and pricing will provide a faster self-service channel and reduce avoidable calls.

We will know we are right when routine-call volume decreases by at least 25% from the measured baseline, while maintaining zero privacy incidents.

This is constrained by PHI/privacy requirements and the lack of call-categorisation data.

The first thing we will build is a WhatsApp bot for report status, timings, and pricing to test whether patients will adopt self-service and whether routine calls make up a significant portion of call volume.

## DECODE Summary

### Define

Patients frequently call for report status, timings, pricing, and support.

### Establish

- ~900 calls/day

- Peak hours: 8am-10am and 6pm-8pm

- Low patient portal adoption

- No call-reason tracking

### Clarify

- PHI and compliance requirements

- Authentication challenges

- Existing portal limitations

- Flu-season deadline

### Outcome

Reduce routine call volume while retaining human support for complex cases.

### Decide & Execute

Pilot a limited WhatsApp bot and expand based on adoption, call reduction, and compliance approval.

# Problem Framing Canvas

## Trigger

The call centre is overloaded with approximately 900 calls daily, prompting a request for a WhatsApp chatbot before flu season.

## Actor and Moment

Patients seek report status, pricing, centre timings, and report assistance, particularly during peak call hours.

## Current State

Patients rely on phone calls for routine information. Portal usage is low because many users lose their registration numbers.

## Metric

### Baseline

- Approximately 900 calls/day

- Call reasons are not categorised

### Target

- Validate a 25-40% reduction in routine calls

### Guardrail

- Zero privacy or PHI exposure incidents

## Constraints

- Protected Health Information (PHI) compliance

- No call-reason analytics

- Portal authentication limitations

- Flu-season timeline

- Compliance approval required for report-related interactions

## Assumptions (Ranked by Risk)

### 1. Most calls are routine enquiries

Test: Categorise one week's calls into report status, pricing, timings, appointments, billing, complaints, and clinical questions.

### 2. Patients will use WhatsApp instead of calling

Test: Run a prototype with patients and measure completion, abandonment, and escalation rates.

### 3. Report-status enquiries can be handled securely

Test: Validate approved identity-verification methods with Compliance and system owners.

## Thin Slice

Build a WhatsApp bot that provides:

- Report status

- Centre timings

- Test/package pricing

Human escalation remains available for identity verification, clinical questions, and exceptions.

## Not Building in Phase 1

- Full diagnostic report delivery

- Clinical advice or interpretation

- Appointment booking or payments

- Complaint management

- Complete call-centre replacement

- Multi-centre production integration

Why: These increase compliance risk and complexity before validating demand and adoption.

## Success and Sign-off

### Success Criteria

- Routine calls reduced by 25% or more

- Zero privacy incidents

- Positive pilot adoption

### Sign-off Owners

- Chief Medical Officer (Clinical Sponsor)

- Compliance Officer

- Call Centre Supervisor

- Front-Desk Executive

## Open Questions

### 1. What percentage of calls are routine enquiries?

Ask: Call Centre Supervisor

### 2. What identity-verification method is approved for report-status requests?

Ask: Compliance Officer

### 3. Which routine enquiries occur most frequently at the front desk?

Ask: Front-Desk Executive